AI PROJECT IMPLEMENTATION SPRINT

Project Proposal Form

Semester 1 — Project, Phase 1

Complete this form with your team-mate and submit it before the end of Session 1. It is the record of your Phase 1 deliverables: project concept, problem statement, MVP definition, initial technical approach and work plan.

Write in whichever language you are most precise in. Keep to the length guidance beside each field — a proposal that is short and specific is stronger than one that is long and vague. Where you do not yet know an answer, write what you do not know rather than leaving the field empty.

# A  Team

| Team member 1 — full name | [bashar yahya yahya] |
| --- | --- |
| Email | [yahyabachar26@gmail.com] |
| Team member 2 — full name | [elia abdelmasi7] |
| Email | [Email] |
| Date submitted | 13 August 2026 |

# B  Where the idea comes from

Tick one.

☒   This is our own proposal, not from the suggested catalogue.

☐   This is an adaptation of a catalogue project. Reference (P1–P9): ______

If you are adapting a catalogue project, describe below what you are changing and why. If it is your own idea, leave the box empty.

# C  The project

Working title   one line

SmartHelp AI — Offline AI-Assisted IT Help Desk and Maintenance Support

Summary   two sentences maximum

What the system does, for whom. Written so that someone outside your field understands it.

SmartHelp AI is an offline intranet application that helps users describe IT problems, retrieves similar approved solutions, and escalates unresolved cases to technicians. The Phase 1 MVP demonstrates local classification, semantic search, and a small RAG assistant using synthetic or anonymized support data.

# D  The problem

Problem statement   80–150 words

What is wrong today, who experiences it, and what it currently costs them in time, money, errors or delay. Describe the problem, not your solution — the solution comes later in the form.

Internal IT support teams repeatedly receive software and hardware incidents such as missing packages, application failures, login problems, black screens, slow computers, and suspected component faults. Many incidents have been solved before, but the knowledge is spread across technician experience, old tickets, and informal notes, so diagnosis work is repeated. Users may also travel to support or maintenance locations unnecessarily, wait because technicians are busy, or find that a required spare part is unavailable. This causes avoidable delays, inconsistent troubleshooting, repeated effort, and loss of organizational knowledge, especially where systems operate only on an internal network and external online support tools cannot be used.

Users and stakeholders   3–40 words

Who would use the system, and who else is affected by it.

End users, Help Desk technicians, workshop/maintenance technicians, IT supervisors, and system administrators.

Why this needs AI   40–80 words

What makes this unsuitable for ordinary software or a spreadsheet? If a rule-based solution would work, say so — a project that uses AI only where AI is needed is a stronger project, not a weaker one.

Users describe the same technical problem in many different ways, so exact keywords and fixed rules are insufficient for understanding and retrieval. AI is useful for natural-language classification, semantic similarity, and grounded question answering. Deterministic software will still handle tickets, permissions, inventory, and appointments; AI is used only where unstructured text must be interpreted or compared with previous cases.

# E  Proposed approach

Technical approach   60–120 words

Which models, APIs, libraries or services you expect to use, and what you will build yourselves. Name specific tools where you can. First guesses are acceptable and expected.

The MVP will use React/TypeScript, an ASP.NET Core API, and a small local database. A Python FastAPI AI service will run locally. A lightweight Sentence-Transformers embedding model with FAISS or Qdrant Local will provide semantic search. A small quantized local language model through Ollama or llama.cpp will generate RAG answers from retrieved approved knowledge. No public AI API is required at runtime. We will build the interface, retrieval pipeline, escalation flow, and evaluation scripts.

# F  Data

What data the project needs

Problem descriptions; category labels; approved troubleshooting articles; resolution/escalation outcome; and optional hardware symptom or required-part fields. Phase 1 uses synthetic or anonymized records.

Where it will come from

Public dataset, an open API, data you generate, data you would need to request, or synthetic data you create yourselves. Give names and links if you have them.

The team will create a structured dataset from realistic recurring IT-support scenarios and an approved knowledge base. If permission is later obtained, anonymized historical Help Desk cases may be added; the three-week sprint does not require live production data.

Does the data contain personal information?

☒   No personal data.

☐   Yes. Explain below what kind, and on what basis you may use it.

Phase 1 uses synthetic/anonymized incidents only. No names, service numbers, internal addresses, hostnames, or identifying operational information will be used. Future production use with real institutional data would require authorization and access controls.

Fallback if the data is unavailable   20–60 words

This is the single most common reason a three-week project stalls. Name your substitute now: a public benchmark set, or a synthetic set that preserves the structure of the real one.

If real records are unavailable, we will use a synthetic dataset of 100–150 realistic IT incidents with predefined categories, symptoms, and verified solution records, preserving the structure needed for classification and semantic retrieval.

# G  Scope for three weeks

What you will demonstrate on demo day   50–100 words

Describe the thing a person will see working in Week 3. Be concrete: what goes in, what comes out, who operates it.

A user will type an IT problem in natural language. The system will classify it, retrieve the three most similar approved knowledge cases, and show troubleshooting steps. The user can ask a local RAG chatbot a follow-up question grounded in those records. If unresolved, the interface will demonstrate escalation to a Help Desk ticket. The whole demo will run locally without a public AI or Internet dependency.

Explicitly out of scope   list

What you are deliberately not building. A proposal with nothing in this field has not been scoped.

• Full production Help Desk/workshop and inventory scheduling • Live sensitive organizational data or production accounts • Training a large language model from scratch • Automatic command execution, installation, or autonomous repair • Full hardware diagnosis, predictive maintenance, and production deployment

# H  How you will know it works

Metric and target

How the system's quality is measured, and what number would count as success. “It works” is not a metric. If you do not yet know the right metric, say which candidates you are considering.

Primary target: Top-3 semantic retrieval accuracy ≥85% on a held-out set. Secondary targets: incident category accuracy ≥80% and ≥80% of chatbot answers supported by retrieved knowledge. We will also record response time, targeting ≤15 seconds for an end-to-end chatbot response on the development laptop.

Evaluation set

What you will test against, how many examples, and where the correct answers come from. Building a small test set by hand is usually the highest-value hour of the whole sprint.

A held-out set of 60–80 synthetic/anonymized incidents not used for final tuning. Each case will have a manually assigned category and accepted knowledge-base solution. We will include straightforward, ambiguous, software, and hardware descriptions and compare outputs with these reference answers.

# I  Risks and considerations

Main risks   two or three, each with what you would do about it

1) Local LLM slow on CPU → use a small quantized model; retrieval/classification remain the core MVP. 2) Real data unavailable → use the prepared synthetic/anonymized dataset. 3) Hallucination/overconfidence → RAG over approved knowledge, uncertainty handling, and human escalation.

Legal, ethical and reliability considerations   40–100 words

Who could be harmed if the system is wrong, and how wrong it is likely to be. Cover any personal data, consent, or confidentiality question, and say what a person rather than the system should decide.

Incorrect AI advice could waste time or encourage an unsuitable technical action. Phase 1 uses only synthetic or anonymized data. The AI will not execute commands, install packages, or make final hardware decisions; it only suggests actions grounded in approved knowledge. Unsupported or low-confidence cases go to a human. Future real-data use would require authorization, access controls, audit logging, and confidentiality safeguards.

# J  Work plan

One objective and one demonstrable deliverable per week. Week 3 ends with the demonstration.

| Week | Objective | Deliverable at the Tuesday session |
| --- | --- | --- |
| Week 1 | Define taxonomy/data schema; build local project skeleton and semantic-search baseline. | 50–100 cases, working local UI/API, and Top-3 retrieval demo. |
| Week 2 | Integrate classification, local RAG chatbot, escalation flow, and evaluation harness. | End-to-end local prototype plus first evaluation results. |
| Week 3 | Tune on held-out cases; improve UI; document security, limitations, and architecture. | Live offline demo, final metrics, architecture diagram, and presentation. |

Division of work between the two of you

Member 1: web/backend integration, ticket flow, database, and UI. Member 2: dataset, embeddings/RAG, and evaluation. Both: testing, security review, documentation, and presentation.

# K  Support and resources needed

Hardware, access or accounts you will need beyond a laptop and Claude Code

For example: a GPU, access to a dataset or system, a contact in a partner organisation, a specific software licence.

The current laptop is sufficient for the MVP. We may need permission for anonymized historical examples and optional short access to a GPU workstation if the local chatbot is too slow. Models/packages will be stored locally; no production cloud AI account is required.

Where you expect to need coaching

Naming a gap now is how you get help early rather than in Week 3.

We expect coaching on choosing a small local LLM, retrieval thresholds, RAG grounding/hallucination evaluation, and a secure offline deployment path for a later institutional pilot.

# L  Before you submit

Tick each item. If you cannot tick one, that is the part of the proposal to fix.

☒   Our problem statement describes a problem, not a solution.

☒   We can name what data we will use, and a fallback if we cannot get it.

☒   Our demo-day deliverable could realistically be built in three weeks by two people.

☒   We have written something in the “out of scope” field.

☒   We have a metric with a target number, and something to test against.

☒   We have considered who could be harmed if the system is wrong.

☐   Both of us have read the whole form and agree with it.

# M  Declaration

We confirm that this proposal is our own work, that we will document any use of AI-assisted tooling including Claude Code, and that we will be able to explain the technical decisions and the code we submit.

| Member 1 — signature |  |
| --- | --- |
| Date |  |
| Member 2 — signature |  |
| Date |  |

# For coordination team use only

Not to be completed by participants.

Decision

☐   Approved as proposed

☐   Approved with the scope changes noted below

☐   Not approved — resubmit

Scope changes required

Data or access to be arranged

Assessment against the sprint evaluation criteria

Criteria to be inserted once confirmed.

| Advisor assigned |  |
| --- | --- |
| Reviewed by |  |
| Date |  |